# PROPOSAL

CONTENTS

Overview………………………………………………………………………..1

Mission…………………………………………………………..................1

Visions…………………………………………………………………………1

Target Audience………………………………………………………………..1

Website goals and objectives………………………………………………1

Key performance indicators………………………………….…………….1

Current problem………………………………………………………………..2

Proposed Website features and functionality………………………….2

Design and user experience………………………………………………….2

Typography…………………………………………………………………………3

Technical requirements…………………………………………………….....3

Software…………………………………………………………………………….3

Programming languages…………………………………………………………3

Timeline and milestones…………………………………………………………3

Budget………………………………………………………………………………….4

Wireframe………………………………………………………………………………5

SAVORIA RESTAURANT

### Overview

Saveria is an upcoming elevated-casual dining establishment set to launch in the vibrant downtown dining district. Saveria bridges the gap between traditional Italian culinary heritage and modern, artisanal dining experiences. Specializing in handmade pasta, wood-fired Neapolitan pizzas, and a curated selection of regional Italian wines, Saveria offers guest-focused hospitality in an ambiance that is both sophisticated and welcoming.

#### Mission

To deliver unforgettable culinary experiences by uniting authentic, time-honoured Italian recipes with locally sourced, fresh ingredients. We aim to foster community, warmth, and culinary excellence in every meal served, providing immaculate hospitality both within our dining room and through every digital interaction.

#### Vision

To become the regional benchmark for contemporary Italian dining and community engagement. We aspire to build a recognized hospitality brand known for culinary innovation, sustainable practices, and a seamless digital-first guest journey that inspires long-term loyalty.

#### TARGET AUDIENCE SEGMENTATION

To ensure maximum engagement and Conversion Rate Optimization (CRO), the website and digital portal will cater directly to three distinct guest personas:

#### WEBSITE GOALS & STRATEGIC OBJECTIVES

The proposed web portal will not serve merely as a static brochure, but as a dynamic growth platform designed to achieve clear, measurable business metrics.

Primary Strategic Goals

- Drive Direct Table Bookings: Convert site

visitors into guests via an embedded, frictionless

reservation widget.

- Maximize Direct Catering & Takeout

Revenue: Capture full-margin takeout orders

without paying 20–30% marketplace fees.

- Establish Brand Authority: Snowcraft culinary craftsmanship, farm-to-table sourcing, and high-end aesthetics.

- Build a Loyal Direct Customer Database:

Collect guest data for targeted email marketing and VIP loyalty offers.

SCOPE OF WORK & ESSENTIAL FEATURES

- Interactive Mobile-First Menu: Filterable by diet (Gluten-Free, Vegan, Dairy-Free) with real-time pricing and dynamic pairing notes.

- Direct Reservation System Integration: OpenTable / SevenRooms integration without redirecting users off-site.

- Direct Commission-Free Ordering: POS-integrated takeout system sending orders straight to the kitchen display system (KDS).

- Private Events Portal: Custom inquiry workflow for banquets, corporate dinners, and buyouts.

IMPLEMENTATION TIMELINE & BUDGET OVERVIEW

| phase | Focus Areas | Duration |
| --- | --- | --- |
| Phase 1: Strategy and Design | Wireframing, UX/UI prototype, visual branding, content copywriting. | Weeks 1– 2 |
| Phase 2: Technical Development | Frontend coding, mobile responsiveness, POS & reservation API integration. | Weeks 3– 5 |
| Phase 3: Testing & Launch | Local SEO setup, security compliance (SSL), speed optimization, team training. | Week 6 |